Weyland Yutani : Electronic Claims System

## Section 1. Charter Introduction

| Revision Number | Date of Issue | Author(s) | Brief Description of Change |
| --- | --- | --- | --- |
| 1.0 | 2026-12-01 | James Wilson Drew Maceachern | Creation of the document. |

### 1.1 Authorization

This Project Charter, for the creation of a NSCC Information Technology Program website has been reviewed in full and approved by the following:

Signature_______________________________________________

Date ____________________________

Signature_______________________________________________

Date ____________________________

## Section 2. Project Overview

### 2.1 Project summary

- An Electronic Claims System (ECS) for the purpose of tracking employee claims for reimbursement.

- The ECS will offer a simple and efficient way for employees to submit claims for evaluation and for admins to review claims for approval.

- Claims will be recorded indefinitely and won’t be deleted.

- The ECS will record claim data to generate reports based on selected parameters and track overall claim statistics.

- Design will be focused on usability and user experience.

- There is no limit on the project budget.

### 2.2 Project scope

#### 2.2.1 Scope definition

In Scope:

- Separate logins for employees and admins.

- Record employee submitted claims.

- Record relevant data based on category needs.

- Image uploads of receipts.

- In system notification of approval or denial.

- Admin evaluation of claims for approval.

- Adding and Removing Claim categories by admins.

- Admin submission of claims for employees.

- Generating customizable reports based on claim statistics.

- User friendly interface.

Out of Scope:

- Money transfer to employees.

- Notifications by email.

### 2.3 Milestones

| Milestone 1: | Pre-Production Documentation |
| --- | --- |
| Description: | Creating comprehensive documentation illustrating project requirements and user stories. The creation of an agile scrum bord to track project progress. |
| Due date: | 2026-15-01 |
| Milestone 2: | ECS Design |
| Description: | Diagrams for use case, action and database relationships. Wireframe for webpage design. Workflow setup. |
| Due date: | 2026-22-01 |
| Milestone 3: | Database and Web App |
| Description: | Development of a basic ITPW, database API and deployment testing. |
| Due date: | ??? |

### 2.4 Deliverables

| Project Deliverable 1: | Pre-Production Documentation |
| --- | --- |
| Description: | Pre-production documents needed for approval. |
| Acceptance criteria: | Client |
| Due date: | 2026-15-01 |
| Dependencies: | None |
| Project Deliverable 2: | ECS Design |
| Description: | Diagrams and wireframes illustrating the ECS |
| Acceptance criteria: | Project Managers |
| Due date: | 2026-22-01 |
| Dependencies: | Pre-Production documentation |

### 2.5 Project cost estimate and sources of funding

|  | Hours | Wage | Total Cost |  |
| --- | --- | --- | --- | --- |
| Drew Maceachern |  |  |  |  |
| James Wilson |  |  |  |  |
| Totals |  |  | $18278.00 |  |

### 2.6 Risks and Assumptions

- Disorganized style leading to cumbersome code.

- Miscommunication leading to confusion.

- Missing credentials for database access.

- Security vulnerabilities.

- Missing requirements leading to project regression.

## Section 3. Project Organization

### 3.1 Stakeholders

| Stakeholder | Name |
| --- | --- |
| Project Sponsor | Sean Morrow |
| Client / Customer | Wayland Ytani |
| End Users | Wayland Ytani Satff |
| Project Team | Drew Maceachern James Wilson |
| Supporting Staff | Sean Morrow Ryan McLaren |

### 3.2 Roles and responsibilities

| Role | Description | Name/Title |
| --- | --- | --- |
| Developer | Front End Development | Drew Maceachern |
| Developer | Database and back end development | James Wilson |
| Developer | User interface design and back end development | Drew Maceachern James Wilson |
| Testing | Contribute opinion, testing, knowledge and other personal resources | Drew Maceachern James Wilson |
| Project Manager | Upkeep direction, documentation, and organization | James Wilson |
| Subject Matter Expert | Broad knowledge of implementation and development | Drew Maceachern |

### 3.3 Project facilities and resources

- Office Supplies – pens, pencils, paper and printer ink.

- Locations will be computer lab 308 which supplies the use of a printer and computers.

- Hard drives for file backups.

- Hardware Lab 309 supplies us with a web server.

## Section 4. Glossary and Acronyms

Define all terms and acronyms required to interpret the project charter properly.

| Term or Acronym | Definition |
| --- | --- |
| IT | Information Technology |
| ITPW ECS UI API DB | Information Technology Program Website Electronic Claims System User Interface Application Programming Interface Data Base |